Project Proposal II – Cloud Computing Cloud-Based Distributed Job Processing Platform Team number: 18 Student names: Yap Zi Yang Irwen, Thang Weng Khong, Muhammad Fakhrurazi Bin Helmi, Tan Yong Chin

22 March 2026

Table of Contents

1.	Introduction	3

2.	Proposed Design and Components	4

2.1	System Overview	4

2.2	Key Components	4

2.3	Frontend	5

2.4	System Characteristics	5

3.	Schedule	6

4.	Team members and roles	7

# Introduction

This project aims to design and implement a cloud-native distributed job processing platform using a serverless architecture on AWS.

The system allows users to submit computational jobs (e.g., code execution tasks) through an API or web interface, which are then processed asynchronously in the cloud. Users can monitor job status and retrieve results in real time.

The primary goals of this project are:

- To demonstrate event-driven system design

- To build a scalable and fault-tolerant backend system

- To explore serverless cloud services such as AWS Lambda, API Gateway, SQS, and DynamoDB

- To simulate real-world distributed systems such as job schedulers and cloud compute platforms (e.g., Google Colab, AWS Batch)

The scope of this project includes:

- Backend system design and implementation using AWS services

- API development for job submission and tracking

- Integration with a frontend dashboard (Next.js) for user interaction

- Logging and monitoring using cloud-native tools

# Proposed Design and Components

##### System Overview

The system follows a serverless, event-driven architecture where components are loosely coupled and communicate via managed cloud services.

Workflow:

- User submits a job via API

- Job is stored and queued

- Worker processes job asynchronously

- Results are stored and retrieved by user

##### Key Components

1. Amazon API Gateway

- Provides RESTful endpoints:

  - POST /submit-job

  - GET /jobs/{jobId}

- Serves as the entry point for frontend/backend communication

2. AWS Lambda Functions

[submitJobLambda]

- Validates incoming requests

- Generates unique job ID

- Stores job metadata in database

- Sends job message to queue

[workerLambda]

- Triggered by SQS queue

- Processes jobs asynchronously

- Updates job status (queued → processing → completed/failed)

- Stores execution results

[getJobLambda]

- Retrieves job status and results from database

- Returns response to client

3. Amazon SQS (Simple Queue Service)

- Acts as a message queue between job submission and processing

- Enables:

  - asynchronous execution

  - system decoupling

  - load buffering

- Ensures reliable message delivery

4. Amazon DynamoDB

- NoSQL database used for storing:

  - job metadata

  - job status

  - execution results

- Provides high scalability and low latency

5. Amazon CloudWatch

- Logs Lambda execution

- Supports debugging and monitoring

- Enables observability of system behavior

##### Frontend

A web-based dashboard built using Next.js and Tailwind CSS will provide:

- Job submission interface (Monaco editor)

- Job status tracking panel

- Output/result display

##### System Characteristics

- Scalable: Automatically scales with demand using Lambda

- Asynchronous: Jobs processed independently of user requests

- Fault-tolerant: SQS ensures message durability and retries

- Loosely coupled: Services communicate via queue and database

- Observable: CloudWatch logs for monitoring

# Schedule

| Milestone | Description | Start Date | End Date |
| --- | --- | --- | --- |
| 1 | System design & architecture planning | Week 1 | Week 1 |
|  | Setup AWS services (Lambda, SQS, DynamoDB, API Gateway) | Week 1 | Week 2 |
| 2 | Implement backend APIs (submit, process, retrieve jobs) | Week 2 | Week 3 |
| 3 | Testing & debugging (CloudWatch, logs, error handling) | Week 3 | Week 3 |
| 4 | Frontend integration (Next.js dashboard) | Week 3 | Week 4 |
|  | Final testing & optimization | Week 4 | Week 4 |
|  | Report writing & submission | Week 4 | Week 4 |

# Team members and roles

| SN | Name of Team Member | Student ID | Responsible Components |
| --- | --- | --- | --- |
| 1 | Yap Zi Yang Irwen | 2301345 | Backend & Cloud Architecture: Responsible for designing the overall system architecture and implementing core AWS components including Lambda functions (submit, worker, get) and API Gateway endpoints. |
| 2 | Thang Weng Khong | 2301372 | Queue & Database Layer: Responsible for setting up and managing Amazon SQS and DynamoDB, including designing the database schema, handling job lifecycle updates (status, results), and ensuring efficient and consistent data access. |
| 3 | Muhammad Fakhrurazi Bin Helmi | 2303346 | Frontend Development: Responsible for building the user interface using Next.js and TailwindCSS, integrating the Monaco editor for job input, implementing API interactions (job submission and polling), and displaying job status and results. |
| 4 | Tan Yong Chin | 2301359 | Testing, Monitoring & Documentation: Responsible for conducting end-to-end testing, monitoring system behaviour using CloudWatch logs, handling edge cases such as failures and retries, and preparing the final report, diagrams, and documentation. |